# Mafia Game: Features and Tickets

Android Mafia party game with voice chat. Stack: React Native (Expo) + TypeScript in frontend/, Supabase in backend/.

## How to use this file

- One ticket = one GitHub issue = one branch named feature/MAF-xxx-short-name = one pull request into dev.

- Tickets are in build order. Don't start a ticket until everything in its "Depends on" is merged.

## Decisions the tickets assume

- The server decides everything. Roles, night actions, votes and phase changes live in Supabase (Postgres + Edge Functions). The app only shows what the server lets that player see. If roles were sent to every phone, anyone could read them from network traffic.

- Hidden roles use row-level security (RLS). A player can read only their own role. Mafia players can also read their fellow mafia.

- The narrator is text-to-speech on each phone (expo-speech, free, works in Expo Go). The server sends a "phase changed" event and every phone speaks the same line at the same time. Recorded voice files can replace it later.

- Voice chat uses LiveKit (WebRTC). The free Build plan includes 5,000 WebRTC participant-minutes per month, which is roughly 15 ten-player, 30-minute games (mafia in two rooms count extra). That is fine for development. If the game grows you will need a paid plan or a self-hosted server. Check livekit.com/pricing before launch.

- Voice needs a development build, not Expo Go, because it uses native code. Free EAS builds are limited (15 Android builds per month), so build sparingly or build locally. Codespaces cannot run an Android emulator, so voice must be tested on real phones.

- Supabase free plan: 200 concurrent Realtime connections and projects pause after 7 days of inactivity.

## Feature list

- Splash screen, login, home screen, settings

- Create room, join room, lobby, host configures the room (number of mafia and civilians, whom to invite, timers)

- Roles: Mafia, Civilian, Doctor, Detective, with nobody knowing anyone else's role

- Narrator that tells the story: who was killed last night, and calls mafia, doctor and detective to open and close their eyes

- Text chat and voice chat between players

- Mafia-only private chat and voice, with a mic option for Global or Personal (mafia-only)

- Add friends and a friends list

- Guest login and unique usernames/avatars

- Join by room code, share link, invite friends

- Voting system with tie handling, and win conditions with a game-over screen that reveals all roles

- Dead-player mode (spectate plus ghost chat)

- Reconnect if the network drops mid-game

- Block and report players, and host kick

- Test bots so one developer can test a full game alone

- Push notifications for friend requests and invites

- Sound effects, how-to-play screens, profile and stats

- Delete account, privacy policy (Google Play requires both)

- CI checks on every pull request

Later (backlog, not ticketed)

- Extra roles (Bodyguard, Vigilante, Jester), custom narrator voices, ranked mode, in-game cosmetics, Play Store localization

## Game rules the tickets assume (change them now if you disagree)

- Players: minimum 4, maximum 20 (host can lower the max). Mafia count must be less than half of the players. Doctor and Detective are on by default (1 each) and the rest are Civilians, calculated automatically.

- Night order: the narrator calls Mafia, then Doctor, then Detective. Each has a time limit.

- Mafia kill: if there are several mafia, the majority choice wins and a tie is broken randomly among the tied targets.

- Doctor: saves one player per night. May save themselves. Cannot save the same player two nights in a row.

- Detective: investigates one player and learns only "Mafia" or "Not mafia".

- Dawn: the narrator announces who was killed, or that nobody died. Also tell without revealing role if doctor saved anyone or detective identified anyone.

- Day: timed discussion, then a vote. Most votes eliminates a player, a tie means no elimination, and players may skip.

- Win: Town wins when all mafia are dead. Mafia wins when mafia count is equal to or greater than the remaining living players.

- No role leaks: the narrator still calls a special role even if that player is dead, with a random delay, so nobody can tell from the timing that the doctor or detective has died.

# PHASE 0: Foundation

MAF-001 · Bootstrap the frontend app  
Frontend · Depends on: none Create the Expo TypeScript app in frontend/. Done when: npx expo start --tunnel works in Codespaces; folders src/screens, src/components, src/lib, src/hooks, src/types exist; ESLint, Prettier and TypeScript strict mode are set up; .env is listed in frontend/.gitignore; the frontend README is updated.

MAF-002 · Create the Supabase project and init the backend 
 Backend · Depends on: none Create the project, run npx supabase init inside backend/, link it, enable email auth and anonymous sign-ins. Done when: backend/supabase/ is committed; the project URL and publishable key are shared with the team; the READMEs use EXPO_PUBLIC_SUPABASE_PUBLISHABLE_KEY.

MAF-003 · Repository rules  
GitHub · Depends on: none Rename Dev to lowercase dev, add rulesets for main and dev (PR required, 1 approval, no force push, no deletion), add .github/CODEOWNERS, a pull request template and issue labels (frontend, backend, voice, bug). Done when: a test push straight to dev from a junior account is rejected.

MAF-005 · Supabase client setup 
Frontend · Depends on: 001, 002 src/lib/supabase.ts using the URL and publishable key from env, with the session saved on the device. Done when: a temporary screen shows "Connected to Supabase"; missing env values give a clear error message.

MAF-006 · Theme and shared UI kit 
Frontend · Depends on: 001 Dark, noir-style theme (colors, fonts, spacing) and reusable components: Button, TextInput, Card, Avatar, Modal, Toast, Loader, ScreenContainer. Done when: a hidden "UI showcase" screen displays every component and every screen after this uses only these components.

MAF-007 · Navigation skeleton 
Frontend · Depends on: 001 Auth stack (Splash, Login, Sign up) and app stack (bottom tabs: Home, Friends, Settings) with placeholder screens. Done when: logged-out users can only reach auth screens, logged-in users can only reach the tabs, and the Android back button behaves correctly.

# PHASE 1: App shell and accounts

MAF-010 · Splash screen 
Frontend · Depends on: 006, 007 Animated logo that checks for a saved session and routes to Login or Home. Done when: it shows for at least 1.5 s and at most 3 s, routing is correct for logged-in and logged-out users, and there is no white flash on Android.

MAF-011 · Profiles table, trigger and RLS 
Backend · Depends on: 002 profiles table (id, username unique, avatar, created_at) created automatically when a user signs up. Done when: users can read all profiles' username and avatar but update only their own row; a migration file is committed.

MAF-012 · Email sign-up and login 
Frontend · Depends on: 005, 006, 007 Screens with validation and friendly error messages (wrong password, email taken, no internet), plus "forgot password". Done when: sign-up, login, logout and password reset all work on a real phone.

MAF-013 · Guest login 
Frontend · Depends on: 012 "Play as guest" button using Supabase anonymous sign-in. Done when: a guest can reach Home, and is told that guest progress and friends are lost if they log out.

MAF-014 · Profile setup screen 
Frontend · Depends on: 011, 012 First-login screen to choose a unique username and an avatar from presets. Done when: duplicate usernames are rejected with a clear message; users cannot skip this step; the profile can be edited later from Settings.

MAF-015 · Home screen · 
Depends on: 007, 014 Greeting with avatar, Create Room and Join Room buttons, and placeholders for friends online and stats. Done when: both buttons navigate to placeholder screens and the layout works on small and large phones.

MAF-016 · Settings screen 
Frontend · Depends on: 007 Sections: Account (edit profile, logout), Sound (master volume, Voice (mic test, default speaker), Notifications (toggles), About (version, how to play, privacy policy, terms). Done when: settings are saved on the device and reload correctly after restarting the app.

MAF-017 · Delete account 
Backend + Frontend · Depends on: 016 Edge Function that deletes the user and their data, with a confirm dialog in Settings. Done when: deleting removes the auth user, profile, friendships and messages, and cannot be undone by mistake (type-to-confirm).

# PHASE 2: Rooms and lobby

MAF-020 · Rooms schema, RLS and room codes 
Backend · Depends on: 011 Tables rooms, room_players, room_settings; a function that generates a unique 5-character code. Done when: only members can see a private room's details, only the host can change settings, and a migration is committed.

MAF-021 · Create room screen 
Frontend · Depends on: 015, 020 Room name, public or private, max players. Done when: the room is created, the host lands in the lobby, and the room code is shown.

MAF-022 · Join room by code 
Frontend · Depends on: 020, 015 Code input and a deep link (mafia://join/ABCDE). Done when: wrong, full or already-started rooms show clear messages.

MAF-023 · Lobby screen 
Frontend · Depends on: 021, 022 Live player list (Supabase Realtime), host badge, ready toggle, room code with a Share button. Done when: two phones see each other join and leave within about 1 second.

MAF-024 · Host room settings screen 
Frontend · Depends on: 023 Number of mafia, Doctor on/off, Detective on/off (civilians auto-calculated and shown), night time, discussion time, vote time, narrator on/off, voice on/off, reveal role on death. Done when: the counts always add up to the player count and the UI blocks invalid combinations before saving.

MAF-025 · Server-side validation of room settings 
Backend · Depends on: 020 Postgres function that enforces the game rules (min 5 players, mafia less than half, timers within limits). Done when: an invalid change sent directly to the API is rejected.

MAF-026 · Host controls 
Frontend + Backend · Depends on: 023, 025 Kick player, transfer host, close room, and a Start Game button enabled only when settings are valid and everyone is ready. Done when: only the host sees the controls and kicked players are returned to Home with a message.

MAF-027 · Presence, reconnect and host migration in lobby 
Backend · Depends on: 023 Detect players who lose connection, remove them after a grace period, and pass host to another player if the host leaves. Done when: killing the app on one phone removes that player from the lobby within about 30 seconds.

# PHASE 3: Friends and social

MAF-030 · Friends schema and RLS 
Backend · Depends on: 011 Tables for friend requests and friendships, plus functions to send, accept, decline and remove. Done when: users can see only their own requests and friends, cannot friend themselves, and duplicates are rejected.

MAF-031 · Add friend (search by username) 
Frontend · Depends on: 030, 014 Search box, results list, "Add" button, and states (Add / Requested / Friends). Done when: a request appears on the other user's phone.

MAF-032 · Friend requests inbox 
Frontend · Depends on: 030 List of incoming requests with Accept and Decline. Done when: accepting adds the person to both friends lists immediately.

MAF-033 · Friends list with online status 
Frontend · Depends on: 030 Friends tab showing avatar, username, and status (Online, In lobby, In game, Offline) using Supabase presence. Done when: status changes within a few seconds of a friend opening or closing the app; friends can be removed.

MAF-034 · Invite a friend to a room 
Frontend + Backend · Depends on: 023, 033 "Invite" button in the lobby and friends list; the friend sees an in-app invite banner with Join and Decline. Done when: joining from the banner puts the friend in the lobby; invites expire after 2 minutes.

MAF-035 · Block and report players 
Frontend + Backend · Depends on: 030 Block hides a user's chat messages and prevents invites and friend requests; Report saves a reason for the owner to review. Done when: blocked users cannot send the blocker friend requests or invites, and reports are stored in a table.

# PHASE 4: Game engine (owner-heavy, the core of the game)

MAF-040 · Game schema with hidden roles 
Backend · Depends on: 020 Tables games, game_players (role, alive), night_actions, votes, game_events. RLS rules: a player reads only their own role; mafia also read fellow mafia; nobody reads others' night actions. Done when: a test using two different logged-in users proves neither can read the other's role or actions through the API.

MAF-041 · Start-game function and role assignment 
Backend · Depends on: 025, 040 Edge Function: validates the room, shuffles players, assigns roles from the room settings, creates the game, and moves to the role-reveal phase. Done when: role counts always match the settings and assignment is random.

MAF-042 · Test bots (dev only) 
Depends on: 041 A dev-only function that adds fake players who act automatically (random night choices and votes), so one developer can test a full game alone. Done when: one phone plus bots can play a game start to finish. Disabled in production.

MAF-043 · Role reveal screen 
Depends on: 041 "Hold to reveal your role" card with role name, icon and a short description; mafia also see their teammates. Done when: releasing hides the role again and it never shows in notifications or screenshots of the recent-apps view.

MAF-044 · Phase state machine and timers 
Backend · Depends on: 041 Server-controlled phases: role reveal, night (mafia, doctor, detective), dawn, day discussion, day vote, result, win check. Timers run on the server; every phase change is written to game_events so phones follow along via Realtime. Done when: phases advance correctly even if a player never acts (the timer moves the game on) and nothing depends on a phone staying open.

MAF-045 · Night action functions 
Backend · Depends on: 044 Mafia kill (majority vote among mafia, random tie-break), doctor save (no same target two nights in a row), detective investigate (returns Mafia or Not mafia to the detective only). Done when: dead players and wrong roles cannot submit actions, and results reach only the players entitled to them.

MAF-046 · Night screens per role 
Frontend · Depends on: 043, 045 Everyone sees a dark "night" screen. Mafia see a target picker with their teammates' picks. Doctor and Detective see a target picker. Civilians see only "Close your eyes". Done when: every role's screen works and the detective sees the result after choosing.

MAF-047 · Dawn resolution and announcement 
Backend + Frontend · Depends on: 045 Resolve the night (kill vs save), mark the player dead, write the announcement event. Done when: "nobody died" and "X died" both work and the reveal-role setting is respected.

MAF-048 · Day discussion screen 
Frontend · Depends on: 044 Countdown timer, list of living players with dead ones greyed out, and space for chat and voice controls to plug in later. Done when: the timer follows the server clock, not the phone clock.

MAF-049 · Vote resolution function 
Backend · Depends on: 044 Collect votes, handle skip and ties, eliminate the player with the most votes. Done when: a tie means no elimination and votes from dead players are rejected.

MAF-050 · Voting screen 
Frontend · Depends on: 048, 049 Pick a player or skip, change your vote until time is up, live vote counts. Done when: results are shown when the vote phase ends.

MAF-051 · Win condition check 
Backend · Depends on: 047, 049 Run after every death. Done when: Town wins when all mafia are dead and Mafia wins when mafia count is at least the remaining living players.

MAF-052 · Game over screen 
Frontend · Depends on: 051 Winner banner, all players' roles revealed, and buttons "Back to lobby" (same room) and "Home". Done when: everyone returns to the lobby together for another round.

MAF-053 · Dead player mode · 
Frontend · Depends on: 047 Dead players see a "You are dead" banner, can watch the game, cannot act or vote, and can use ghost chat only. Done when: a dead player never sees other players' hidden information they were not already allowed to see.

MAF-054 · Narrator engine 
Frontend · Depends on: 044 Subscribes to phase events and speaks the matching line with expo-speech. Includes the "night" cues (Mafia open your eyes, choose a victim, close your eyes; the same for Doctor and Detective; special roles are called even if dead, with a random delay), the dawn story, the day and vote calls, and the winner. Done when: all phones speak the same line within about 1 second of each other, the narrator can be muted in Settings, and speech does not overlap.

MAF-055 · Narrator script 
Docs · Depends on: none Write the narration lines for every event, with 3 variations each so it does not get repetitive. Done when: the lines are in a narratorScript.ts file, reviewed by the owner, and contain no player role information.

# PHASE 5: Text chat

MAF-060 · Chat schema and RLS by channel 
Backend · Depends on: 040 messages table with channel types: lobby, day, mafia, ghost. Done when: mafia messages can be read only by living and dead mafia, ghost messages only by dead players, and nobody can send messages in a channel they are not allowed to use.

MAF-061 · Chat UI component 
Frontend · Depends on: 006 Reusable message list plus input, with usernames, timestamps, auto-scroll, and live updates. Done when: it handles 200+ messages smoothly and works with the keyboard open.

MAF-062 · Lobby chat · 
Frontend · Depends on: 023, 060, 061 Chat inside the lobby screen. Done when: messages appear on all phones within about 1 second.

MAF-063 · In-game chat channels and rules 
Frontend · Depends on: 050, 060, 061 Day chat open for living players during day, chat disabled at night except the private mafia chat, mafia tab visible only to mafia, ghost tab visible only to dead players. Done when: no player can tell who is mafia from which tabs they see (the mafia tab is only shown to mafia, and that is all).

MAF-064 · Rate limit and basic profanity filter 
Backend + Frontend · Depends on: 061 Max 1 message per second per user and a word filter with a small block list. Done when: spamming is throttled with a visible message.

# PHASE 6: Voice chat (hardest part, start with the spike early)

MAF-070 · Voice spike (proof of concept) 
Frontend + Backend · Depends on: 001, 002 Create a development build, set up a LiveKit Cloud project, join two phones into one voice room. Done when: two real phones hear each other, and the notes on build time, latency and setup steps are written in frontend/README.md.

MAF-071 · Voice token function 
Backend · Depends on: 040, 070 Edge Function that gives each player a LiveKit token for their game only, with permissions based on their role and alive status (global room for everyone, mafia room for mafia only). Done when: a non-mafia player who asks for a mafia-room token is refused.

MAF-072 · Global voice room 
Frontend · Depends on: 071 Join voice on game start, mute and unmute, speaking indicators on player avatars, leave on game end. Done when: 6 players can talk in one room on real phones.

MAF-073 · Mafia private voice and mic target toggle 
Frontend + Backend · Depends on: 072 Mafia players also join a private mafia room. A toggle chooses where the mic goes: Global (everyone hears) or Personal (only mafia hear). Done when: speaking on Personal is never audible to non-mafia, and switching takes effect immediately.

MAF-074 · Phase-based voice rules 
Backend · Depends on: 044, 073 Enforced by the server, not the app: at night everyone is muted except mafia in the private room; during day discussion all living players can talk; during the vote only the current speaker (if that setting is used); dead players can listen and talk only to other dead players. Done when: a modified app cannot bypass the rules.

MAF-075 · Voice user experience 
Frontend · Depends on: 072 Microphone permission flow, choose speaker/earpiece/Bluetooth, push-to-talk option, per-player mute and volume, connection status banner. Done when: denied permission shows a helpful explanation and the game remains playable with text.

MAF-076 · Voice usage guard 
Backend · Depends on: 072 Auto-disconnect idle players and end voice when a game ends or after a maximum length, to protect the free LiveKit minutes. Done when: a forgotten room stops using minutes within 10 minutes.

# PHASE 7: Polish and release

MAF-080 · Sound effects, music and haptics 
Frontend · Depends on: 054 Night and day ambience, vote and death sounds, vibration on key events, all controlled by Settings. Done when: sounds never drown out the narrator or voice chat.

MAF-081 · Reconnect and rejoin a game in progress 
Backend + Frontend · Depends on: 044, 072 If a phone loses connection or the app is closed, the player can reopen it and land back in the game with the correct phase and role. Done when: disconnecting for up to 60 seconds does not remove a player from the game.

MAF-082 · How-to-play and onboarding 
Frontend · Depends on: 006 Short swipeable screens explaining each role and the night and day flow, shown once and available from Settings. Done when: a first-time player can understand the game without help.

MAF-083 · Profile and stats 
Frontend + Backend · Depends on: 052 Games played, wins, and wins per role. Done when: stats update after each game and cannot be edited by users.

MAF-084 · Push notifications 
Frontend + Backend · Depends on: 032, 034 Friend requests and room invites when the app is closed (Firebase Cloud Messaging). Done when: notifications arrive on a real phone and can be turned off in Settings.

MAF-085 · Google sign-in 
Frontend + Backend · Depends on: 012 "Continue with Google" using Supabase Auth. Done when: a new Google user gets a profile and goes through the username setup.

MAF-086 · App icon, splash assets and store listing images 
Design · Depends on: none Adaptive icon, splash image, screenshots and feature graphic. Done when: all assets meet Google Play size requirements.

MAF-087 · Privacy policy, terms and data safety form 
Docs · Depends on: 017 Host a privacy policy and terms page, link them in Settings, and complete Google Play's data safety section (mention voice, chat and account data). Done when: the links open from the app.

MAF-088 · Playtest and bug bash 
All · Depends on: 081 Play at least 5 full games with 6+ real people and record bugs as issues. Done when: no crashes or hidden-information leaks are known.

MAF-089 · Release build and Google Play closed test 
All · Depends on: 087, 088 Signed release build and a Google Play closed test. New personal developer accounts must run a closed test with at least 12 testers for 14 days before production. Done when: the app is live in closed testing and the 14-day period has started.

# Definition of done (put this in the pull request template)

- The app runs on a real Android phone with no new warnings.

- Lint, type check and Prettier pass.

- No secrets committed, no console.log left in.

- Anything hidden (roles, night actions) is enforced by the server, not just hidden in the app.

- The PR description says how to test it, with screenshots for screens.